RE Preprocessor Test Plan
## Overall Test Plan
Testing will be conducted with unit and integration tests. I plan to use PyTest for unit testing and to use simulated data for standard and non-standard conditions for integration tests. Many tests will be run via a Github workflow which will catalog results and notify developers of issues before they are merged into the main branch.
## Test Case Descriptions
PL1.0 Plugin Loading
PL1.1 System builds packaged plugins
PL1.1.1 During the build process, unit tests are run (see PL2.0)
PL1.2 System installs built plugins
PL1.3 System verifies expected plugins are discovered
PL2.0 Plugin Unit Tests
PL2.1 During the build process unit tests are conducted
PL2.2 Unit tests will use pytest to verify the functionality of core plugin components such as file detection
FI1.0 File Identification Test
FI1.1 System uses packaged plugin to identify a known-good test file
FI1.2 Results from identification tested against expected results
FE1.0 File Extraction
FE1.1 System uses a packaged plugin to identify a known-good test file
FE1.2 System uses a packaged plugin to extract a known-good test file
FE1.3 Resulting file is compared with expected results
RE1.0 Recursive/Nested File Extraction
RE1.1 System uses a known-good test file to identify and extract a file
RE1.2 System detects another compressed file within the original test file and extracts that file
RE1.3 System decompresses as many files are as contained in the known-good tester
RE1.4 Resulting files are compared with expected results

FIN1.0 File Information
FIN1.1 System detects an informational plugin being installed
FIN1.2 System uses an informational plugin to display additional details about a known-bad file (a file which the system cannot identify)
FIN1.3 Results are compared against expected
GH1.0 Ghidra Plugin Compatibility
GH1.1 A Ghidra plugin containing the preprocessor can be successfully installed into the latest public release of Ghidra (v12.0.2)
GH1.2 The plugin can be used to identify and extract a file which can then be loaded into Ghidra
GH1.3 Ghidra is able to successfully decompile the program
BN1.0 Binary Ninja Plugin Compatibility
BN1.1 A Binary Ninja plugin containing the preprocessor can be successfully installed into the latest public release of Binary Ninja (v5.2 ‘IO’)
BN1.2 The plugin can be used to identify and extract a file which can be loaded into Binary Ninja
BN1.3 Binary Ninja is able to decompile the compressed program
IDA1.0 IDA Pro Plugin Compatibility
IDA1.1 An IDA Pro plugin containing the preprocessor can be successfully installed into the latest public release of IDA Pro (v9.0)
IDA1.2 The plugin can be used to identify and extract a file which can then be loaded into IDA
IDA1.3 IDA is able to decompile the compressed program
UN1.0 Uncompressed File
UN1.1 Provide the system with a normal, uncompressed file
UN1.2 Verify the system recognizes that this file is not an error condition
CR1 Corrupt Archive
UN1.1 Provide the system with a corrupted archive
UN1.2 Verify the system recognizes that it cannot extract the file and registers it as an error

## Test Case Matrix
Test Case	Normal/Abnormal	Blackbox/Whitebox	Functional/Performance	Unit/Integration	Result
PL1	Normal	Blackbox	Functional	Integration	PASS
PL2	Normal	Whitebox	Functional	Unit	PASS
FI1	Normal	Blackbox	Functional	Integration	PASS
FE1	Normal	Blackbox	Functional	Integration	PASS
RE1	Normal	Blackbox	Functional	Integration	PASS
FIN1	Normal	Blackbox	Functional	Integration	PASS
GH1	Normal	Blackbox	Functional	Integration	n/a
BN1	Normal	Blackbox	Functional	Integration	n/a
IDA1	Normal	Blackbox	Functional	Integration	n/a
UN1	Abnormal	Blackbox	Functional	Integration
CR1	Abnormal	Blackbox	Functional	Integration	PASS